Overview of development plan

Schedule of release by week

- Jan 12

- Jan 19

- Jan 26

- Feb 2nd - 6th Submit the First Playable demo for your game

No assets need to be completed, but if you don’t have them there has to be proxy assets to represent the game elements in a relevant style. Basically, only a few basic features are implemented at this stage but it is enough that you can start to call it a game.

- Feb 9

- Feb 16

- Feb 23rd - 27th Submit the Alpha build of your game and present your progress

For this build, key gameplay functionality must be implemented and about half of the assets should be final. The game doesn’t need all the features/systems, but it should mostly look like the game we are designing and is starting to actually be fun to play. All core systems must be added. This includes physics/collision, win/fail states, and mechanics unique to Tricky Fox. A main menu is optional right now but recommended. According to the teacher, it’s worth grades if it adds value to the game. The important part is to have at least one mostly completed level, this includes mechanics, visuals, audio, level design, and so on that work together to create a specific experience which has value to it. This also includes clearly communicating the artistic vision of the game. The presentation (as required by the teacher) needs to be well-spoken, use time efficiently, contain relevant and useful visual aids, and fit within a 10-minute time slot. There will be time afterward for Q/A and feedback.

- March 2 intersession week

- March 9

- March 16

- March 23rd - 27th Submit the Beta build of your game

The game contains all the features, assets, and systems that will be present in the final release, but the polish of each one doesn’t need to be finished yet. This release is the last time that an entirely new feature, character, obstacle type or otherwise may be added to the game. There may still be bugs or rough edges in the features, but they all work to a degree that’s sufficient to show the promises Tricky Fox is making. After this release, the focus should be on testing the game and making incremental

changes to existing content for bug fixes, playability, and polish.

- March 30

- April 6

- April 13th - 17th  Code release

This is the final version, and should be as polished as possible, free of bugs, and lots of fun. At this point Tricky Fox is released on Itch.io, along with all of it’s marketing materials. According to the teacher, the page content must include at least all of the following:

- How to Play: includes a description of everything needed to play the game. Controls, mechanics, etc. Include any special cheats included with the game. Or bugs you would like to re-cast as “cheats”

- Credits: shows the names and student numbers of the creators, as well as their specific contributions to the assignment as a whole.

- Licensed Assets: If you did not use any external assets, make a declaration of this. Otherwise, list all licensed assets, regardless of whether or not the asset license requires attribution. Include:

  - The IP holder (e.g. Kenney.nl)

  - The specific assets or asset pack used (e.g. Simple Space)

  - The licenses under which each individual asset is used (e.g. CC0)

- GitHub Link: embedded on the page

- Build: A built executable for Windows, (and other versions if desired). available for free

- or pay-what-you-want. The build must not contain source code or other unnecessary

- files

That was a direct quote from Mr. Joss

- April 20th - 24th  Post Mortem blog release

To quote Mr. Joss: Working with your development team, get together to take notes and create a

"Postmortem Blog" reflecting on your team’s process and lessons learned. 500-2000

words, (About 2-6 full pages at 12pt excluding images) Add images, diagrams etc. in the

document to help tell your story. Include the following components:

Introduction

- Briefly introduce the project, your team, and the resources you had available (both human and technical). Tools? Timeline? Environment?

Production

- What went well during your Production Phase (this semester) and what didn't go so well, and what you would have liked to see progress differently. Use evidence wherever possible.

- List at least 3 major things that went well, and at least 3 that did not.

  - What did you do (or not do) to create or eliminate these things?

  - What were the effects of your efforts to create or eliminate these?

- Discuss how things changed from milestone to milestone

  - Highlight deliverables such as presentations, Critical Stage Analysis, Heuristics, throughout the process.

- Split this into subsections to organize your ideas clearly

Conclusion/Lessons Learned

- How did the project outcomes compare to your expectations in the beginning?

- Re-address each of the positives and negatives in order. How will you continue the positives, and reduce the negatives?

- Add any final insights and conclusions regarding development from pre-production in first semester to the final release